SageTV STV Optimization Product Requirements Document Runtime Performance & Modularization — Phases 1 through 4

| Field | Value |
| --- | --- |
| Target File | SageTV7.xml |
| File Size | 13.7 MB • 215,701 lines |
| Total Widgets | 66,870 |
| Mod Layers | 18 Sym prefixes (BASE, OPUS4A, OPUS4, NFLX1, COMSKIP …) |
| Author | Ted Carlus |
| Version | 0.1 — Draft |
| Date | June 18, 2026 |
| Destination | Hybrid workflow: Word + VS Code/GitHub Copilot + Aider + local Ollama Qwen2.5:7B + Docker live-deploy + GitHub |

Table of Contents

1.  Executive Summary3

2.  Problem Statement3

2.1  Background3

2.2  Measured Baseline3

2.3  Top Duplicate Widget Patterns4

2.4  Uncached Expensive Expressions4

3.  Phase 1 — Widget Deduplication5

3.1  Problem5

3.2  Mechanism5

3.3  Requirements5

3.4  Acceptance Criteria6

3.5  Tool: stv_deduplicator.py6

4.  Phase 2 — Expression Caching7

4.1  Problem7

4.2  Mechanism7

4.3  Cache Invalidation7

4.4  Requirements8

4.5  Acceptance Criteria8

4.6  Tool: stv_cache_patcher.py8

5.  Phase 3 — Theme Chain Flattening9

5.1  Problem9

5.2  Mechanism9

5.3  Requirements10

5.4  Acceptance Criteria10

5.5  Tool: stv_theme_flattener.py10

6.  Phase 4 — Screen Isolation & Modularization11

6.1  Problem11

6.2  Architecture Overview11

6.3  Screen Guards11

6.4  Module Split by Sym Prefix12

6.5  Hook Registry (hooks.json)12

6.6  Requirements13

6.7  Acceptance Criteria13

6.8  Tool: stv_modularizer.py13

7.  Testing Strategy14

7.1  Baseline Capture14

7.2  Phase-by-Phase Verification14

7.3  Regression Safety15

8.  Appendix — Raw Analysis Data16

8.1  Widget Type Distribution16

8.2  Sym Prefix Distribution16

8.3  Python Tool Summary17

1. Executive Summary

SageTV7.xml has grown to 13.7 MB across 66,870 widgets and 18 embedded modification layers. The file now exhibits two user-visible symptoms: slow screen painting and a noticeable delay when selecting items. Analysis of the widget graph reveals four compounding root causes, each addressable in a discrete optimization phase.

The most impactful finding is that zero expression caching exists anywhere in the 215,701-line file. Every repaint forces Catbert to re-evaluate 2,265 GetProperty calls, 1,015 GetElement calls, and hundreds of other expensive API calls from scratch. Combined with 1,446 copy-pasted definitions of the same CloseOptionsMenu() widget, 87% theme inheritance, and no screen-isolation guards on any of the 619 Menu screens, the cumulative evaluation cost grows with every mod added.

These four phases address the problem in order of ROI:

| Phase | Name | Primary Fix | Effort | Risk | Expected Gain |
| --- | --- | --- | --- | --- | --- |
| 1 | Widget Deduplication | Collapse copy-pasted widget defs to shared Refs | 2–3 days | Low | 10–20% file size |
| 2 | Expression Caching | Add SetLocal/GetLocal in BeforeMenuLoad | 1–2 weeks | Medium | 60–80% less lag |
| 3 | Theme Flattening | Pre-resolve inheritance chains | 2–3 weeks | Medium | Paint O(1) vs O(depth) |
| 4 | Modularization | IsCurrentMenu guards + module split + composer | 1–3 months | High | Screen-level isolation |

2. Problem Statement

2.1  Background

SageTV uses a directed widget graph (the STV) to define its entire UI. The file is loaded at startup and Catbert — the runtime expression engine — traverses widget subtrees on every repaint and input event. The STV has been extended by stacking 18 distinct modification layers (identified by Sym prefix) directly into the monolith without consolidation.

2.2  Measured Baseline

| Metric | Measured Value | Expected / Target |
| --- | --- | --- |
| File size | 13.7 MB | < 8 MB after Phases 1–3 |
| Widget count | 66,870 | < 55,000 after Phase 1 |
| SetLocal/GetLocal calls | 0 | >= 500 after Phase 2 |
| Theme widgets | 3,328 | Unchanged (flattened in place) |
| Theme inheritances | 2,876 (87%) | 0 after Phase 3 |
| Max nesting depth | 99 levels | < 50 after Phase 4 |
| Menus with IsCurrentMenu guard | 0 of 619 | 619 of 619 after Phase 4 |

2.3  Top Duplicate Widget Patterns

The following widget names appear as separate inline definitions rather than single shared widgets referenced by Ref=. This is the primary source of file bloat.

| Widget Name | Copies Found | Redundant Definitions |
| --- | --- | --- |
| CloseOptionsMenu() | 1,446 | 1,445 |
| DefaultFocus | 831 | 830 |
| ButtonText | 554 | 553 |
| OptionsConfirmTheme | 535 | 534 |
| WideLeftRowPanelTheme | 389 | 388 |
| PassiveListen() | 210 | 209 |
| BeforeMenuLoad | 163 | 162 |
| AfterMenuLoad | 127 | 126 |
| DialogTitle | 127 | 126 |
| MenuNeedsDefaultFocus | 109 | 108 |

2.4  Uncached Expensive Expressions

| Catbert Expression | Call Count | Impact |
| --- | --- | --- |
| GetProperty() | 2,265 | Hits Sage.properties file on every repaint |
| GetElement() | 1,015 | Array traversal — expensive in large collections |
| GetServerProperty() | 419 | IPC to server process per call |
| GetCurrentMediaFile() | 168 | Database lookup per call |
| GetShowEpisode() | 146 | Database lookup per call |
| GetSubgroup() | 140 | Collection traversal |
| GetAiringStartTime() | 88 | Database lookup per call |
| GetFavorites() | 8 | Full collection scan per call |

3. Phase 1 — Widget Deduplication

Phase 1: Widget Deduplication Estimated effort: 2–3 days • Risk: Low • Expected gain: 10–20% file size reduction

3.1  Problem

When a mod is applied to the STV, new widget definitions are typically pasted inline next to the screens they enhance. When 18 mods are layered this way, common utility widgets (CloseOptionsMenu, DefaultFocus, BeforeMenuLoad, etc.) accumulate as separate full definitions at each patch site. The file pays the memory and load-time cost of 1,446 separate CloseOptionsMenu widgets when only one definition with 1,445 Ref= references would be equivalent.

3.2  Mechanism

The deduplicator computes a canonical hash of each inline widget’s subtree (stripping Sym and ID attributes which are instance-specific). Widgets sharing the same (tag, Name, content-hash) are identical. The first occurrence is promoted to a shared widget by assigning a new unique ID. All subsequent occurrences are replaced with lightweight Ref= elements.

# Before (1,446 separate definitions): <Action Name="CloseOptionsMenu()" Sym="OPUS4A-123"> <Conditional Name="...">...</Conditional> </Action> <Action Name="CloseOptionsMenu()" Sym="OPUS4A-456"> <- copy <Conditional Name="...">...</Conditional> </Action> # After (1 definition + 1,445 Refs): <Action ID="70001" Name="CloseOptionsMenu()" Sym="OPUS4A-123"> <Conditional Name="...">...</Conditional> </Action> <Action Ref="70001" Name="CloseOptionsMenu()"/> <- ref

3.3  Requirements

- REQ-1.1  The deduplicator MUST only merge widgets whose entire subtree content is identical (same tag, same Name, same property values, same children recursively).

- REQ-1.2  The deduplicator MUST preserve the Sym attribute on the canonical (kept) definition and discard it from collapsed Refs.

- REQ-1.3  The deduplicator MUST NOT merge widgets that already carry an ID (they are already shared and their ID is part of their identity).

- REQ-1.4  The deduplicator MUST produce a valid XML document that parses identically to the original when all Refs are resolved.

- REQ-1.5  A --dry-run mode MUST report the merge plan without writing any output.

- REQ-1.6  The tool MUST emit a report listing each merge group with copy count and estimated definition savings.

3.4  Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| AC-1.1 | Widget count reduced | Output file contains fewer widgets than input |
| AC-1.2 | No new IDs conflict | All new IDs > max existing ID in input |
| AC-1.3 | All Refs resolvable | Every Ref= value has a matching ID= in output |
| AC-1.4 | Visual equivalence | SageTV loads output without errors; smoke test passes |
| AC-1.5 | File size reduced | Output file is at least 5% smaller than input |

3.5  Tool: stv_deduplicator.py

Located in: output/stv_deduplicator.py

# Dry run — report only python stv_deduplicator.py SageTV7.xml SageTV7_deduped.xml --dry-run # Apply (requires review of dry-run first) python stv_deduplicator.py SageTV7.xml SageTV7_deduped.xml # Only deduplicate patterns with 5+ copies python stv_deduplicator.py SageTV7.xml SageTV7_deduped.xml --min-copies 5

GitHub Copilot prompts for extending this tool:

- "Add a --preserve-sym flag to keep Sym attributes on Ref elements"

- "Extend canonical_hash() to also normalise numeric attribute values"

- "Add a --report-json flag that saves the merge plan as JSON"

4. Phase 2 — Expression Caching

Phase 2: Expression Caching Estimated effort: 1–2 weeks • Risk: Medium • Expected gain: 60–80% selection lag reduction

4.1  Problem

Catbert evaluates every expression in a widget’s Name or property attribute on every repaint. There is currently zero use of SetLocal, GetLocal, SetGlobal, or GetGlobal anywhere in the 215,701-line file. This means GetProperty(…) fires 2,265 times per full repaint cycle, GetElement(…) fires 1,015 times, and so on. When a user moves focus, SageTV repaints the focused screen’s subtree. Each keypress triggers hundreds of file-system and IPC-bound expression evaluations.

4.2  Mechanism

SageTV provides two caching primitives in Catbert:

- SetLocal("varName", expr)  —  stores the result of expr in a per-screen variable

- GetLocal("varName")        —  retrieves the stored value without re-evaluating

The cache patcher identifies expressions that appear 2+ times within the same Menu screen’s subtree. For each such expression it:

- Adds a SetLocal("_c_...", expr) call to the screen’s BeforeMenuLoad Action (creating one if absent).

- Replaces each inline occurrence of expr within the screen subtree with GetLocal("_c_...").

# Before (evaluates on every repaint): <Conditional Name='GetProperty("video_menu_style","XWindow")=="XWindow"'> ... </Conditional> <Text Name='GetProperty("video_menu_style","XWindow")'> <- evaluated again # After BeforeMenuLoad: <Action Name='SetLocal("_c_GetProperty_video_menu_style", GetProperty("video_menu_style","XWindow"))'> # After replacement (reads from local cache): <Conditional Name='GetLocal("_c_GetProperty_video_menu_style")=="XWindow"'> <Text Name='GetLocal("_c_GetProperty_video_menu_style")'>

4.3  Cache Invalidation

Cached values must be refreshed when the underlying state changes. The patcher’s --report mode identifies which expressions are cached per screen. You must add SetLocal refresh calls to the following event Actions for each cached expression type:

| Cached Expression Type | Invalidation Trigger | Action to add SetLocal refresh |
| --- | --- | --- |
| GetProperty("...") / GetServerProperty("...") | User changes a setting | SettingChanged Action |
| GetCurrentMediaFile() | Media starts/stops playing | MediaStarted / MediaStopped Actions |
| GetFavorites() | Favorite added or removed | FavoriteAdded / FavoriteDeleted Actions |
| GetElement(list, n) | List content changes | Relevant data-load Action |

4.4  Requirements

- REQ-2.1  The patcher MUST only cache expressions that appear 2+ times within the same screen subtree.

- REQ-2.2  The patcher MUST add SetLocal calls to the screen’s existing BeforeMenuLoad Action; it MUST create a BeforeMenuLoad Action if none exists.

- REQ-2.3  Variable names MUST be deterministic (derived from the expression text) so re-running the patcher is idempotent.

- REQ-2.4  The patcher MUST NOT cache expressions that already reference GetLocal() (avoid double-wrapping).

- REQ-2.5  A --report mode MUST produce a human-readable patch plan listing every screen, every expression to cache, and every replacement location.

4.5  Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| AC-2.1 | SetLocal calls added | Output contains >= 500 SetLocal calls (up from 0) |
| AC-2.2 | No double-wrapping | grep -c 'GetLocal.*GetLocal' output.xml == 0 |
| AC-2.3 | Idempotent | Running patcher twice produces identical output |
| AC-2.4 | Selection lag reduced | Measured focus-move repaint time decreases >= 50% |
| AC-2.5 | State-change correctness | Changing a setting reflects immediately on-screen |

4.6  Tool: stv_cache_patcher.py

Located in: output/stv_cache_patcher.py

# Report mode first (required before applying) python stv_cache_patcher.py SageTV7.xml --report # Apply patches python stv_cache_patcher.py SageTV7.xml --apply SageTV7_cached.xml

GitHub Copilot prompts for extending this tool:

- "Add support for SetGlobal/GetGlobal for expressions shared across multiple screens"

- "Add a --threshold flag to require N occurrences instead of 2"

- "Generate a JSON map of var_name -> invalidation trigger for manual review"

5. Phase 3 — Theme Chain Flattening

Phase 3: Theme Chain Flattening Estimated effort: 2–3 weeks • Risk: Medium • Expected gain: O(depth)→O(1) per property lookup

5.1  Problem

The STV has 3,328 theme widgets, of which 2,876 (87%) inherit from a parent theme via a <Theme Ref="N"/> child. When Catbert resolves a widget’s visual property at paint time it must walk the full ancestor chain to find the first definition. With maximum nesting at 99 levels and 30,176 lines of code at 40+ spaces of indent, theme property resolution is a significant contributor to paint lag.

5.2  Mechanism

The flattener performs a depth-first walk of the theme inheritance tree, memoising each resolved property set. For a leaf theme it:

- Resolves the full property set by merging ancestor properties (child overrides parent).

- Removes the <Theme Ref="N"/> child and all existing property children.

- Writes the fully-resolved property values as direct child elements.

After flattening every theme lookup is O(1): Catbert reads a property child directly with no Ref traversal.

# Before (chain: LeafTheme -> MidTheme -> BaseTheme): <Theme ID="200" Name="VideoItemCategoryNormalTheme"> <Theme Ref="150" Name="BaseVideoTheme"/> <Font>Arial</Font> <- only prop defined here; rest from ancestor </Theme> # After flattening: <Theme ID="200" Name="VideoItemCategoryNormalTheme"> <Font>Arial</Font> <- own property <FontSize>22</FontSize> <- resolved from ancestor <TextColor>FFFFFF</TextColor> <BackgroundColor>1F1F1F</BackgroundColor> ...all properties inline, no Ref chain... </Theme>

5.3  Requirements

- REQ-3.1  The flattener MUST preserve all property values; child properties MUST override parent properties in the resolved set.

- REQ-3.2  Root themes (no parent Ref) MUST be left unchanged.

- REQ-3.3  Circular inheritance (rare but possible after heavy modding) MUST be detected and skipped with a warning.

- REQ-3.4  The --depth-report flag MUST print the chain-depth distribution before flattening.

- REQ-3.5  A --dry-run mode MUST report how many themes would be flattened without writing output.

5.4  Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| AC-3.1 | Zero theme Refs remain | grep -c '<Theme Ref=' output.xml == 0 |
| AC-3.2 | Property count preserved | Total property child count matches pre-flatten |
| AC-3.3 | Visual equivalence | All screens pixel-match baseline screenshots |
| AC-3.4 | Paint time reduced | Repaint benchmark improves >= 20% |

5.5  Tool: stv_theme_flattener.py

Located in: output/stv_theme_flattener.py

# Check depth distribution first python stv_theme_flattener.py SageTV7.xml output.xml --depth-report --dry-run # Apply flattening python stv_theme_flattener.py SageTV7.xml SageTV7_flat.xml

Note on file size: flattening copies ancestor property values onto every leaf theme, which slightly increases the total character count. This is the intended trade-off: smaller runtime evaluation cost at the expense of a few KB of storage.

GitHub Copilot prompts for extending this tool:

- "Add circular inheritance detection using a visited-set in resolve_chain()"

- "Add a --property-filter flag to only resolve specified properties (e.g. Font, FontSize)"

- "Add screenshot comparison tooling using PIL to verify visual equivalence"

6. Phase 4 — Screen Isolation & Modularization

Phase 4: Screen Isolation & Modularization Estimated effort: 1–3 months • Risk: High • Expected gain: Catbert skips inactive screens

6.1  Problem

There are 619 Menu widgets in the STV with zero IsCurrentMenu() Conditional guards. Catbert must evaluate all reachable widget subtrees on every navigation event, including subtrees for screens that are not currently displayed. Additionally, 18 distinct modification layers are merged into one flat namespace with no authoring-time isolation. This makes both maintenance and debugging of any specific mod extremely difficult.

6.2  Architecture Overview

| Component | Role |
| --- | --- |
| Screen guards | IsCurrentMenu() Conditionals wrap each Menu’s children — Catbert short-circuits on false |
| Module files (.stv) | One file per Sym prefix: base.stv, opus4a.stv, nflx1.stv, etc. |
| hooks.json | Named hook point registry: maps logical hook names to concrete widget IDs |
| STVi plugins (.stvi) | Plugin UI extensions with ImportSTV blocks targeting hook names |
| stv_modularizer.py compose | Build-time composer: merges modules + applies STVi hooks → canonical SageTV7.xml |

Compose pipeline:

base.stv ] opus4a.stv ]---> stv_modularizer.py compose ---> SageTV7.xml (canonical) nflx1.stv ] ^ ... ] ¦ plugins/*.stvi + hooks.json

6.3  Screen Guards

Adding IsCurrentMenu() around each screen’s widget children is the immediate, low-risk sub-step. Catbert evaluates a Conditional’s expression and, when false, skips the entire subtree without traversing it. This is the single most effective way to reduce paint-time evaluation without a full modularization effort.

# Before (always evaluated): <Menu ID="45" Name="Video Browser"> <Panel Name="VideoBrowserContent">...</Panel> <Action Name="BeforeMenuLoad">...</Action> </Menu> # After (Catbert skips when on a different screen): <Menu ID="45" Name="Video Browser"> <Conditional Name='IsCurrentMenu("Video Browser")' Sym="GUARD-VIDEO_BROWSER"> <Panel Name="VideoBrowserContent">...</Panel> <Action Name="BeforeMenuLoad">...</Action> </Conditional> </Menu>

6.4  Module Split by Sym Prefix

Each of the 18 Sym prefixes represents a distinct modification layer. Splitting by prefix gives each layer its own source file, making diffs, reviews, and merge conflicts comprehensible.

| Sym Prefix | Widget Count | Module File | Description |
| --- | --- | --- | --- |
| BASE | 36,823 | base.stv | Original SageTV 7 core |
| OPUS4A | 28,411 | opus4a.stv | Primary mod layer (Ted’s main mods) |
| OPUS4 | 5,336 | opus4.stv | Opus4 base |
| NFLX1 | 2,457 | nflx1.stv | Netflix integration |
| COMSKIP | 548 | comskip.stv | Commercial skip |
| XHDFU | 419 | xhdfu.stv | Custom module |
| NGDLQ | 215 | ngdlq.stv | Custom module |
| NIELM | 191 | nielm.stv | Custom module |
| JUSJOKEN | 189 | jusjoken.stv | Custom module |
| OPUS4B | 154 | opus4b.stv | Opus4 variant |
| Others | 1,174 | misc.stv | 8 remaining prefixes |

6.5  Hook Registry (hooks.json)

STVi plugins currently target hard-coded widget IDs. When you restructure a module the ID may change and the plugin breaks silently. hooks.json defines named attachment points so plugins reference stable names, not volatile IDs.

{ "MAIN_MENU_ACTIONS": { "target": "12345", "module": "base.stv" }, "VIDEO_PLAYER_TOOLBAR": { "target": "67890", "module": "opus4a.stv" }, "SETTINGS_OPTIONS": { "target": "99001", "module": "base.stv" } }

6.6  Requirements

- REQ-4.1  split sub-command MUST add an IsCurrentMenu() Conditional guard to every inline Menu widget that does not already have one.

- REQ-4.2  split MUST group top-level widgets by Sym prefix and write each group to a separate .stv module file.

- REQ-4.3  split MUST write a manifest.json listing modules in descending widget count order for use by compose.

- REQ-4.4  compose MUST merge modules in the order specified by --order or manifest.json.

- REQ-4.5  compose MUST validate that all ID values in the merged graph are unique and report conflicts.

- REQ-4.6  compose MUST apply STVi plugin hooks by resolving hook names via hooks.json to target widget IDs.

- REQ-4.7  compose MUST accept --plugins and --hooks arguments so plugin integration is opt-in.

6.7  Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| AC-4.1 | All screens guarded | grep -c 'IsCurrentMenu' output.xml >= 619 |
| AC-4.2 | Module files produced | ls modules/*.stv shows one file per Sym prefix |
| AC-4.3 | Compose round-trip | compose(split(original)) == original (minus whitespace) |
| AC-4.4 | No ID conflicts | compose reports 0 duplicate IDs |
| AC-4.5 | Plugin hooks applied | Each .stvi ImportSTV block injects into correct target |
| AC-4.6 | All 619 screens pass | Full regression test of all Menu screens passes |

6.8  Tool: stv_modularizer.py

Located in: output/stv_modularizer.py

# Step 1: add guards and split python stv_modularizer.py split SageTV7.xml ./modules/ # Step 1 dry-run (report only): python stv_modularizer.py split SageTV7.xml ./modules/ --dry-run # Step 2: edit modules, then recompose python stv_modularizer.py compose ./modules/ SageTV7_composed.xml # Step 2 with plugins and explicit load order: python stv_modularizer.py compose ./modules/ SageTV7_composed.xml \ --plugins ./plugins/ --hooks hooks.json \ --order BASE OPUS4 OPUS4A NFLX1 COMSKIP XHDFU

GitHub Copilot prompts for extending this tool:

- "Add a --compat-map flag that maps old hard-coded STVi target IDs to hook names"

- "Add ID namespace prefixing per module to prevent ID collisions on compose"

- "Generate a hooks.json template by scanning the current STV for common attachment points"

7. Testing Strategy

7.1  Baseline Capture

Before applying any phase, capture baseline metrics:

- File size in bytes: wc -c SageTV7.xml

- Widget count by type: python stv_analyzer.py SageTV7.xml --json baseline.json

- Screen paint time: measure with SageTV debug logging (log.properties: sagex.miniclient=FINE)

- Selection latency: time between key event and screen repaint completion

- Screenshot set: capture all major screens for pixel comparison in Phase 3

7.2  Phase-by-Phase Verification

| Phase | Verification Steps |
| --- | --- |
| Phase 1 | 1. Run stv_analyzer.py on output; confirm widget count < input 2. Verify all Ref= IDs resolve: python -c "import xml.etree.ElementTree as ET; ..." 3. Smoke test: load output STV in SageTV, navigate to 10 major screens |
| Phase 2 | 1. Confirm SetLocal count >= 500 (grep -c SetLocal output.xml) 2. Change a setting; verify change reflects immediately on next screen entry 3. Switch media; verify GetCurrentMediaFile cache refreshes correctly 4. Measure selection latency improvement vs baseline |
| Phase 3 | 1. Confirm zero Theme Ref children remain (grep -c '<Theme Ref' output.xml) 2. Run pixel-compare screenshots for all major screens vs Phase 1 baseline 3. Run repaint benchmark; confirm >= 20% improvement |
| Phase 4 | 1. Confirm IsCurrentMenu count >= 619 2. Run compose round-trip: split then compose, diff against Phase 3 output 3. Install/uninstall each STVi plugin; verify hooks apply and remove cleanly 4. Full regression: navigate all 619 screens and confirm expected layout |

7.3  Regression Safety

Keep a copy of the input STV at each phase boundary. The recommended file naming convention is:

SageTV7_original.xml <- untouched baseline SageTV7_phase1_deduped.xml <- after Phase 1 SageTV7_phase2_cached.xml <- after Phase 2 SageTV7_phase3_flat.xml <- after Phase 3 SageTV7_phase4_modular.xml <- after Phase 4 (compose output)

Use git for all STV files. Each phase commit message should include the stv_analyzer.py widget count so the history self-documents the improvement.

8. Appendix — Raw Analysis Data

8.1  Widget Type Distribution

| Widget Type | Count | Percent of Total |
| --- | --- | --- |
| Action | 40,202 | 60.1% |
| Conditional | 9,871 | 14.7% |
| Text | 4,970 | 7.4% |
| Panel | 3,913 | 5.8% |
| Theme | 3,328 | 5.0% |
| Listener | 2,030 | 3.0% |
| Hook | 707 | 1.1% |
| Image | 625 | 0.9% |
| Menu | 619 | 0.9% |
| Table | 340 | 0.5% |
| Shape | 255 | 0.4% |
| Video | 13 | < 0.1% |
| TOTAL | 66,870 | 100% |

8.2  Sym Prefix Distribution

| Sym Prefix | Widget Count | Percent |
| --- | --- | --- |
| BASE | 36,823 | 49.1% |
| OPUS4A | 28,411 | 37.9% |
| OPUS4 | 5,336 | 7.1% |
| NFLX1 | 2,457 | 3.3% |
| COMSKIP | 548 | 0.7% |
| XHDFU | 419 | 0.6% |
| NGDLQ | 215 | 0.3% |
| NIELM | 191 | 0.3% |
| JUSJOKEN | 189 | 0.3% |
| OPUS4B | 154 | 0.2% |
| ZCMRJ | 105 | 0.1% |
| Others (7) | 99 | 0.1% |
| TOTAL | 74,947 | 100% |

8.3  Python Tool Summary

| File | Phase | Key Arguments |
| --- | --- | --- |
| stv_analyzer.py | Pre-flight | <input.xml> [--json report.json] |
| stv_deduplicator.py | 1 | <input.xml> <output.xml> [--dry-run] [--min-copies N] |
| stv_cache_patcher.py | 2 | <input.xml> --report ¦ --apply <output.xml> |
| stv_theme_flattener.py | 3 | <input.xml> <output.xml> [--dry-run] [--depth-report] |
| stv_modularizer.py | 4 | split <input.xml> <dir/> [--dry-run] [--no-guards] |
| stv_modularizer.py | 4 | compose <dir/> <output.xml> [--plugins <dir/>] [--order ...] |

Appendix B — Implementation Notes

B.1  Phase Execution Order vs. Priority

The phase numbers in this document reflect recommended execution order, not priority ranking by user-visible impact. Phase 2 (Expression Caching) remains the highest-impact fix for perceived performance — the 60–80% selection lag reduction is the most immediately noticeable improvement to the end user.

Phase 1 (Widget Deduplication) is numbered first because:

- It carries lower risk (2–3 days, no cache invalidation complexity).

- A smaller, deduplicated graph makes the Phase 2 caching pass more accurate: fewer copy-pasted widget instances means fewer expression occurrences to analyse, and the resulting cache variable names map cleanly to one canonical widget per screen.

- Deduplication does not depend on caching state; caching can depend on a clean graph.

If you need to ship a performance fix immediately, run Phase 2 (stv_cache_patcher.py) directly against the current SageTV7.xml — Phase 1 is not a prerequisite. Then run Phase 1 afterward to clean up the graph.

B.2  Scripts Are Data-Driven, Not Hardcoded to the Analysis Snapshot

Every Python tool scans whatever file you provide at runtime. None hardcode the specific widget IDs, widget counts, or Sym prefixes found during the June 2026 analysis. If your STV has changed since that snapshot, simply pass the updated file:

python stv_analyzer.py SageTV7_updated.xml --json current_baseline.json python stv_deduplicator.py SageTV7_updated.xml SageTV7_deduped.xml # All tools adapt to current file content automatically.

One exception: stv_cache_patcher.py contains an EXPENSIVE_PATTERNS list of standard Catbert API function names (GetProperty, GetElement, GetServerProperty, etc.). If your mods introduced custom SageTV API calls that also hit the database or IPC layer, add their names to that list near the top of the file. GitHub Copilot can generate these additions if you describe the function name and what it does.

B.3  Plugin Compatibility Verification

Run the following verification steps before deploying each phase output to a live SageTV instance.

| Phase | Plugin Risk | Verification Steps |
| --- | --- | --- |
| 1 — Dedup | None. Inline widgets (no ID) cannot be externally referenced by any plugin. Newly promoted shared widgets receive IDs above the existing maximum — no existing Ref is affected. | 1. Install each STVi plugin on the Phase 1 output. 2. Confirm ImportSTV hooks attach without errors. 3. Smoke-test plugin UI on representative screens. |
| 2 — Caching | Medium. Run the patcher only after all plugins are installed. If a plugin is added later, re-run the patcher (idempotent). Confirm no double-wrapping: grep for GetLocal(GetLocal in the output. | 1. Run stv_cache_patcher.py --report on the plugin-merged STV before applying. 2. Confirm no GetLocal(GetLocal(... double-wrapping. 3. Change a setting; verify it reflects on next screen entry. 4. Switch media; verify GetCurrentMediaFile cache refreshes. |
| 3 — Theme flatten | None. Theme IDs are unchanged; only child-property structure changes. Plugin theme widgets that carry their own inheritance chains are not touched. | 1. Pixel-compare all plugin-contributed screens vs Phase 2 baseline. 2. Confirm no visual regressions on themed plugin panels. |
| 4 — Modular | High. The split step moves widgets between files. Any STVi plugin targeting a hard-coded widget ID that moved to a different module loses its attachment point. | 1. Audit every .stvi file for ImportSTV target="ID" entries. 2. Add each target ID to hooks.json before composing. 3. Run compose with --plugins and --hooks flags. 4. Install and uninstall each plugin; verify hook attaches and removes cleanly. |

Phase 2 ordering rule: always run stv_cache_patcher.py after all plugins are installed, not before. Plugins added after caching will evaluate their expressions uncached — functionally correct but without the performance benefit. Re-running the patcher after each plugin addition is idempotent and safe.

B.4  Documentation Updates Required After Each Phase

| Phase | SageTV_menus.md | SageTV_menus_safe_edit_workflow.md |
| --- | --- | --- |
| 1 — Dedup | Add note: common utility widgets now appear as Ref= elements. Readers seeing <Action Ref="N"/> should grep for ID="N" to find the canonical definition. | Add rule: never edit a Ref element directly. Find the canonical widget by ID and edit that definition — all Ref copies inherit the change. |
| 2 — Caching | Add Caching Layer section: list BeforeMenuLoad variables (_c_ prefix), the expression each maps to, and the state-change events that invalidate each. | Add rule: before adding a new expression to a screen, grep for _c_ in BeforeMenuLoad. Use GetLocal() if a cached version exists. Re-run the patcher after adding a new screen or plugin. |
| 3 — Theme flatten | Update Theme section: remove Ref-chain guidance. Add: all theme properties are pre-resolved inline on each widget. Edit directly; re-run flattener after modifying source. | Update theme editing: edit the leaf theme widget directly. Do not add Theme Ref= children. To restructure inheritance, modify source module and re-run stv_theme_flattener.py. |
| 4 — Modular | Add Module System section: Sym prefix to module file mapping, composer workflow, hooks.json format. | Replace monolith editing with: (1) identify module by Sym prefix, (2) edit the .stv file, (3) run compose, (4) validate. SageTV7.xml is now generated — do not edit it directly. |

# Appendix C — Hybrid AI Toolchain Workflow

This project should no longer rely on one AI tool to remember the whole repo history or make all implementation decisions. Use a hybrid model where this PRD remains the source of product intent, VS Code/GitHub Copilot assists with focused code edits, Aider performs repo-aware implementation and patch application, local Ollama Qwen2.5:7B provides private/local reasoning for code navigation and repetitive changes, Docker receives live file updates without unnecessary image rebuilds, and Git remains the system of record for every successful step.

## C.1 Core Principle: One Source of Truth, Multiple Execution Tools

The PRD defines what must be built and why. The implementation plan defines how the repo will change. Aider and GitHub Copilot should never be allowed to invent new product scope without the PRD being updated first. Every code session should start from the latest committed repo state, a short task brief, and a clear stop condition.

| Function | Primary Tool | Reason |
| --- | --- | --- |
| Design / PRD | Word + Copilot | Best place for requirements, scope, acceptance criteria, risks, and human-readable implementation intent. |
| Code planning | Aider + VS Code | Aider can work from actual repo files; VS Code is used to inspect, search, and review the proposed plan before changes. |
| Implementation | Aider first, GitHub Copilot second | Aider should make repo-aware edits with explicit file context. GitHub Copilot is useful for small local functions, tests, and editor autocomplete. |
| Local reasoning | Ollama Qwen2.5:7B | Use for private/local repo questions, repetitive transformations, summarizing files, and offline reasoning. Do not rely on it as the only source for complex architectural changes. |
| Docker live deployment | VS Code terminal + Docker CLI | Use bind mounts, docker cp, or in-container reload commands so code can be tested without rebuilding or restarting the full image unless dependencies changed. |
| Testing | Automated tests + human smoke tests | AI can write and run repeatable checks, but human verification is required for SageTV UI behavior, visual regressions, and latency feel. |
| Fix / re-implement loop | Aider + test logs | Feed failing test output and exact files back into Aider. Keep each correction small and commit after each stable pass. |
| Repo update / push | Git CLI + GitHub | Git is the protection against AI memory loss. Commit at phase boundaries and after each tested increment, then push to the cloud repo. |

## C.2 Recommended Build Loop

## Update the PRD here first. Clarify feature scope, acceptance criteria, risks, and non-goals before touching code.

## Create a small implementation plan. In VS Code, identify exact files, functions, tests, and Docker deployment path. The plan should fit one focused task, not the whole project.

## Start from a clean git state. Run status/diff checks before AI edits. If there is uncommitted work, commit it or intentionally stash it first.

## Use Aider for repo-aware edits. Add only the relevant files to the Aider context. Ask for the smallest patch that satisfies one acceptance criterion.

## Use GitHub Copilot for local helpers. Let Copilot complete functions, tests, and syntax while you remain in the editor, but do not let it rewrite broad areas without review.

## Deploy into Docker without rebuilding when possible. Copy changed source files into the running container, use bind-mounted source directories, or trigger the application’s reload path. Rebuild the image only when dependencies, base image, packaging, or container startup behavior changes.

## Run automated checks. Execute unit tests, XML parse checks, grep-based acceptance checks, idempotency checks, and compose/diff validation as applicable to the phase.

## Run human validation. Load the STV in SageTV, navigate representative screens, test plugin behavior, and confirm perceived latency or visual behavior.

## Fix in small loops. Feed exact failures, logs, and file names back into Aider. Avoid broad rewrites after a partial success.

## Commit and push. Commit only after tests pass. Include phase, tool, metric deltas, and test evidence in the message. Push to GitHub after each stable milestone.

## C.3 Tool Boundaries and Anti-Loss Rules

## Do not ask GitHub Copilot to remember project history. It should operate on current files and short tasks only.

## Do not ask Aider to infer product scope from code alone. Give it the relevant PRD section and the specific acceptance criterion.

## Do not let Ollama/Qwen be the only reviewer for high-risk changes. Use it for local reasoning, but verify with tests and human inspection.

## Do not edit generated outputs as source. If Phase 4 modularization is complete, edit module files and compose the canonical SageTV7.xml.

## Do not rebuild Docker by habit. Rebuild only when live file replacement cannot represent the change safely.

## Do not continue after unexplained diffs. If git diff shows unexpected unrelated changes, stop and reconcile before further AI edits.

## Commit before switching tools. A stable commit is the handoff point between Word planning, VS Code editing, Aider patching, Docker testing, and GitHub push.

## C.4 Suggested Commit Discipline

Use a branch per phase or per tool-sized task. Commit after each successful AI-assisted increment, not after a full multi-day phase. Recommended commit message pattern: phase/tool/scope/result, for example: Phase 2: aider: add cache report mode; tests pass; SetLocal count +642. Push after each stable milestone so the GitHub cloud repo becomes the recovery point if a local AI session loses context or overwrites work.

## C.5 Daily Operating Checklist

Use this checklist at the start of every coding session so the repo, Docker container, AI tools, and GitHub cloud copy stay synchronized. The goal is to keep each session small, reviewable, testable, and recoverable.

### C.5.1 Pre-flight: protect existing work

git status --short git branch --show-current git fetch --all --prune git log --oneline --decorate -5 git diff --stat

- If git status is not clean, stop and decide whether to commit, stash, or discard the existing changes before asking any AI tool to edit files.

- If the current branch is wrong, switch branches before starting. Do not mix unrelated fixes on the same branch.

- If the local branch is behind the remote branch, pull or rebase before beginning so AI edits are based on the latest repo state.

### C.5.2 Create or select the task branch

git switch -c phase2-cache-report-mode # or, for an existing branch: git switch phase2-cache-report-mode

Branch names should describe the phase and the smallest useful unit of work. Good examples include phase1-dedup-json-report, phase2-cache-idempotency, phase3-theme-cycle-detect, and phase4-compose-hooks.

### C.5.3 Start Aider with local Ollama/Qwen for repo-aware work

ollama list ollama run qwen2.5:7b # In a separate terminal from the repo root: aider --model ollama/qwen2.5:7b --no-auto-commits

Only add the files needed for the current task to Aider. Do not give Aider the whole repo unless the task truly requires cross-repo analysis.

/add output/stv_cache_patcher.py /add tests/test_stv_cache_patcher.py /add docs/cache_patcher_notes.md

### C.5.4 Standard task prompt for Aider

We are implementing PRD section [phase/requirement/acceptance criterion]. Goal: [one specific outcome]. Constraints: - Make the smallest safe patch. - Preserve existing working behavior. - Do not rewrite unrelated code. - Add or update tests for the changed behavior. - Stop after the patch and list exact commands I should run.

### C.5.5 Use GitHub Copilot only for narrow editor tasks

### Use GitHub Copilot autocomplete for small helper functions, argument parsing, docstrings, unit-test fixtures, and syntax-level cleanup.

### Do not ask GitHub Copilot to rewrite large files, infer repo history, or continue multi-day work from memory.

### If Copilot proposes edits outside the selected function or file, reject the broad edit and restate the task more narrowly.

### C.5.6 Docker live-deploy without rebuilding when possible

docker ps docker compose ps docker cp output/stv_cache_patcher.py sagetv:/opt/sagetv/tools/stv_cache_patcher.py docker exec -it sagetv bash python /opt/sagetv/tools/stv_cache_patcher.py /var/media/SageTV7.xml --report

- Prefer bind-mounted source directories for rapid iteration. If a file is bind-mounted, edit it in VS Code and run the tool inside the container without copying.

- Use docker cp for individual changed files when bind mounts are not available.

- Rebuild the image only if dependencies, base image packages, entrypoint behavior, environment variables, or container startup scripts changed.

### C.5.7 Automated checks before human testing

python -m pytest tests/ -q python stv_analyzer.py SageTV7.xml --json current_baseline.json python -m xml.etree.ElementTree SageTV7_phase_output.xml grep -c 'SetLocal' SageTV7_phase_output.xml grep -c 'GetLocal.*GetLocal' SageTV7_phase_output.xml git diff --stat git diff --check

For each phase, run the phase-specific acceptance checks from Section 7 before loading the output in SageTV. If automated checks fail, do not begin human UI testing yet.

### C.5.8 Human smoke test checklist

### Load the generated STV in a non-production SageTV test instance first.

### Navigate Home, Videos, Recordings, Guide, Search, Settings, and plugin-contributed screens.

### Move focus repeatedly through long lists and note whether selection lag improves or regresses.

### Change at least one setting affected by cached GetProperty or GetServerProperty calls and verify the UI updates correctly.

### Start and stop media playback to verify any GetCurrentMediaFile-dependent cache refreshes.

### Install and uninstall representative STVi plugins when the phase touches plugin hooks or modularization.

### C.5.9 Fix-loop prompt for failed tests

The last patch failed this exact check: [paste command] Failure output: [paste full error/log excerpt] Only inspect and change the files already added to this Aider session unless you ask me first. Make the smallest fix, preserve passing behavior, and tell me the exact retest command.

### C.5.10 Commit, tag milestone, and push

git status --short git diff --stat git add output/stv_cache_patcher.py tests/test_stv_cache_patcher.py docs/cache_patcher_notes.md git commit -m "Phase 2: aider: add cache report mode; tests pass" git push -u origin phase2-cache-report-mode

For stable phase outputs, optionally add a lightweight tag after the branch is pushed and verified.

git tag phase2-cache-report-pass git push origin phase2-cache-report-pass

### C.5.11 End-of-session handoff note

At the end of each session, write a short handoff note in the relevant issue, PR, or local work log. Include what changed, what passed, what failed, which Docker container/file was tested, and the next exact task. This note is the recovery point if any AI tool loses context later.

Session summary: - Branch: - PRD section / acceptance criterion: - Files changed: - Commands run: - Tests passed: - Docker test path: - Remaining risks: - Next task:

## C.6 Repo-Local AI Workflow Harness

The manual checklist in C.5 should be treated as the operating model, not the long-term user interface. The repo should include a small local workflow harness that records where each tool stopped, what changed, what must happen next, and whether the repo is safe to continue. This harness is intentionally simple: it uses plain files, JSON state, Markdown handoffs, and script commands so it works with Aider, VS Code, GitHub Copilot, Docker CLI, and normal Git without needing a cloud service.

### C.6.1 Harness goals

### Make every AI-assisted step resumable after context loss.

### Prevent Aider, GitHub Copilot, or the user from accidentally continuing from a dirty or ambiguous repo state.

### Write the next prompt for the right tool instead of relying on memory.

### Record which actor finished last and which actor should act next.

### Keep Docker live-deploy and test results tied to a specific commit, branch, and changed file set.

### Make git commits and GitHub pushes the stable recovery points.

### C.6.2 Drop-in repo file layout

.ai-workflow/ state.json current_task.md next_aider_prompt.md next_copilot_prompt.md handoff.md test_plan.md test_results.md blockers.md session_log.md scripts/ ai-workflow.ps1 ai_workflow.py

The .ai-workflow directory is the shared memory. Aider, Copilot, Docker tests, and the user should read and update these files rather than relying on chat history or editor memory.

### C.6.3 State file schema

{ "version": 1, "project": "SageTV STV Optimization", "phase": "Phase 2", "task": "cache report mode", "branch": "phase2-cache-report-mode", "status": "aider_prompt_ready", "last_actor": "user", "next_actor": "aider", "files_in_scope": [], "files_changed": [], "last_verified_command": "", "last_test_result": "not_run", "docker_container": "sagetv", "next_instruction": "Give Aider next_aider_prompt.md and stop after patch.", "safe_to_commit": false, "safe_to_push": false }

### C.6.4 Baton-passing statuses

| Status | Next Actor | Meaning |
| --- | --- | --- |
| task_started | user | Task exists but the repo has not been prepared yet. |
| aider_prompt_ready | aider | Paste next_aider_prompt.md into Aider. |
| aider_patch_ready | vscode_copilot | Aider changed files; review in VS Code before continuing. |
| copilot_review_ready | test_runner | VS Code/GitHub Copilot review is complete; run tests. |
| tests_failed | aider | A failure prompt has been written for Aider with exact logs. |
| tests_passed | user | Automated tests passed; human smoke test or commit may proceed. |
| ready_to_commit | git | Repo is clean enough to stage and commit the task result. |
| pushed | user | GitHub is now the recovery point for this task. |

### C.6.5 Command interface

./scripts/ai-workflow.ps1 init ./scripts/ai-workflow.ps1 start phase2-cache-report-mode "Phase 2" "cache report mode" ./scripts/ai-workflow.ps1 status ./scripts/ai-workflow.ps1 aider-next ./scripts/ai-workflow.ps1 aider-done ./scripts/ai-workflow.ps1 copilot-next ./scripts/ai-workflow.ps1 copilot-done ./scripts/ai-workflow.ps1 test ./scripts/ai-workflow.ps1 fail "python -m pytest tests/ -q" ./scripts/ai-workflow.ps1 pass "python -m pytest tests/ -q" ./scripts/ai-workflow.ps1 ready-commit ./scripts/ai-workflow.ps1 pushed

The PowerShell script should be the user-facing command on Windows. The Python script should hold the cross-platform logic and be callable directly from Linux, WSL, CI, or Docker if needed.

### C.6.6 What each command must do

### init creates .ai-workflow and default files if missing.

### start checks git status, records branch/phase/task, writes current_task.md, and creates the first next_aider_prompt.md.

### status prints the current baton state, last actor, next actor, files changed, and safe-to-commit flags.

### aider-next prints the path to next_aider_prompt.md and verifies that next_actor is aider.

### aider-done records git diff --name-only, sets last_actor to aider, sets next_actor to vscode_copilot, and writes next_copilot_prompt.md.

### copilot-next prints the Copilot review instructions and reminds the user to reject broad rewrites.

### copilot-done records review completion and sets next_actor to test_runner.

### test runs configured test commands or prints the test plan if commands are not yet configured.

### fail records failed command output location, sets status to tests_failed, and writes a narrow Aider fix prompt.

### pass records the last verified command, sets status to tests_passed, and blocks commit until git diff is reviewed.

### ready-commit verifies tests_passed, writes a commit message suggestion, and sets safe_to_commit to true.

### pushed records that GitHub has the stable milestone and sets status to pushed.

### C.6.7 Aider handoff prompt template

Read .ai-workflow/current_task.md and .ai-workflow/state.json first. Implement only the current task. Use only the files listed in files_in_scope unless you ask first. Make the smallest safe patch. Preserve existing working behavior. Add or update tests if the task changes behavior. When done, stop and list exact commands to run. Do not commit.

### C.6.8 GitHub Copilot handoff prompt template

Review the current git diff only. Do not infer old repo history. Do not rewrite unrelated code. Focus on syntax errors, obvious missed tests, narrow refactors, and readability issues. If a broader issue is found, write it to .ai-workflow/blockers.md instead of changing it immediately.

### C.6.9 Docker and test integration

The harness should not assume Docker rebuilds are required. For each task it should record whether the change is source-only, dependency-changing, image-changing, or compose-changing. Source-only changes should use bind mounts or docker cp. Dependency, image, entrypoint, or environment changes should require an explicit rebuild flag.

docker ps docker compose ps docker cp [changed-file] sagetv:[container-path] docker exec sagetv [test-command]

### C.6.10 Aider bootstrap prompt to create the harness

Paste the following into Aider from the repo root to create the first version of the harness:

Create a repo-local AI workflow harness for this project. Create these files: - .ai-workflow/state.json - .ai-workflow/current_task.md - .ai-workflow/next_aider_prompt.md - .ai-workflow/next_copilot_prompt.md - .ai-workflow/handoff.md - .ai-workflow/test_plan.md - .ai-workflow/test_results.md - .ai-workflow/blockers.md - .ai-workflow/session_log.md - scripts/ai-workflow.ps1 - scripts/ai_workflow.py Implement commands: init, start, status, aider-next, aider-done, copilot-next, copilot-done, test, fail, pass, ready-commit, pushed. Use JSON for state and Markdown for prompts/handoffs. Do not require network access. Do not auto-commit or auto-push. Make the PowerShell wrapper call the Python script so logic stays in one place. Before changing files, show the planned file contents and ask for confirmation.

### C.6.11 Operating rule after the harness exists

Once the harness is in the repo, do not manually copy the full checklist from this PRD into every AI session. Instead, run the harness command for the current baton state, then give the generated prompt file to the correct tool. The harness becomes the shared memory; git commits and GitHub pushes remain the durable recovery points.

### C.6.12 Feature lanes for reusable media-center work

The harness should be generic enough to support any future SageTV-NG media-center feature, not just STV optimization. Because nearly every user-facing feature needs an STV access path, the harness must treat STV work as a standard required companion lane for feature delivery. The functional lane proves the capability exists; the STV access lane proves users can discover it, configure it, launch it, and recover from errors inside the SageTV UI.

#### C.6.12.1 Standard feature lanes

| Lane | Used For | STV Requirement |
| --- | --- | --- |
| generic_code | Utilities, analyzers, scripts, tests, docs | Usually none unless the output affects generated STV files. |
| server_api | Endpoints, metadata APIs, server behavior, protocol changes | Required if users need a menu entry, setting, status screen, or launch point. |
| media_playback | Players, codecs, telemetry overlays, captions, subtitles, device behavior | Required for playback menu entry, options menu, overlay controls, and user settings. |
| client_ui | Android, Windows, Mac, PWA, mini-client UI behavior | Required if legacy STV users need parallel access, fallback behavior, or configuration. |
| docker_deploy | Image, compose, bind mounts, container scripts, live deploy | Required if the feature needs an STV-visible service status, configuration, or reload path. |
| stv_access | Menus, hooks, settings screens, launch buttons, options panels | Required for nearly all user-facing features. |
| stv_menu_slow_lane | High-risk STV graph/menu edits | Used when the STV access work changes menu structure, focus, hooks, navigation, or plugin attachment points. |

#### C.6.12.2 Feature lifecycle rule

Every new user-facing feature should be planned as two linked tracks: the functional implementation track and the STV access track. The functional implementation proves the capability works. The STV access track proves users can discover it, configure it, launch it, see status/error feedback, and back out safely inside the SageTV UI. A feature should not be considered complete until both tracks pass their tests.

Default rule: if a feature is intended for end users, set requires_stv_access to true unless the PRD explicitly declares the feature as internal-only, developer-only, background-only, or diagnostic-only.

For most media-center features, STV access should not be postponed as a cleanup task. It should be planned alongside the backend, playback, client, Docker, or API work so menu placement, settings, options panels, status/error screens, and runtime tests are known before implementation starts.

#### C.6.12.3 Required state fields for reusable feature work

{ "feature_name": "DJI video telemetry playback", "primary_lane": "media_playback", "requires_stv_access": true, "stv_access_lane": "stv_menu_slow_lane", "user_entry_points": ["Videos", "Options menu", "Settings"], "functional_status": "not_started", "stv_access_status": "not_started", "feature_complete": false }

#### C.6.12.4 Completion gate for all user-facing features

#### A feature is not complete if backend code works but no STV menu path exposes it to users.

#### A feature is not complete if an STV menu entry exists but the backend capability is untested.

#### A feature is not complete if the STV entry works only from one screen but lacks required settings, options, error states, or status feedback.

#### A feature is not complete if the STV access path has not passed human runtime navigation testing.

#### The harness should block feature_complete=true until functional_status and stv_access_status are both passed.

#### C.6.12.5 Default lane flow for a new media-center feature

#### Define the feature in the PRD, including user-visible entry points.

#### Start the harness with the primary functional lane, such as media_playback or server_api.

#### Implement and test the functional capability first using Aider plus focused VS Code/GitHub Copilot review.

#### Open the STV access lane and inventory the menus, hooks, option panels, and settings screens that must expose the feature.

#### If the STV work touches menu graph structure, focus traversal, hooks, or navigation, escalate to stv_menu_slow_lane automatically.

#### Run static STV checks, compose checks, and human SageTV runtime navigation tests.

#### Mark the feature complete only after both the functional lane and the STV access lane are passed and committed.

### C.6.13 Special slow lane for STV menu work

STV menu work is the highest-risk part of this project because VS Code/GitHub Copilot often struggles to preserve menu graph structure, navigation behavior, widget IDs, focus rules, and plugin hook behavior across long edits. Any task that modifies Menu widgets, screen guards, BeforeMenuLoad, AfterMenuLoad, focus traversal, visible panels, option menus, or STVi hook targets must use a slower baton process than ordinary Python tooling changes.

#### C.6.13.1 Menu-specific workflow files

.ai-workflow/menus/ menu_inventory.json current_menu_task.md menu_baton.json menu_diff_notes.md menu_test_matrix.md menu_blockers.md menu_session_log.md

The harness should create the menu-specific folder only when a task enters the menu slow lane. This avoids treating normal Python tool changes as long-running UI graph surgery.

#### C.6.13.2 Menu baton states

| Status | Next Actor | Meaning |
| --- | --- | --- |
| menu_inventory_ready | user | Target menus, IDs, Sym prefixes, hooks, and current structure have been captured before editing. |
| menu_plan_ready | aider | A small menu-edit plan exists; Aider may make the first constrained patch. |
| menu_patch_partial | vscode_copilot | Aider made a partial structural change; VS Code review must inspect exact menu diff and reject broad rewrites. |
| menu_review_notes_ready | aider | VS Code/GitHub Copilot review produced narrow notes; Aider may continue from those notes only. |
| menu_runtime_test_required | human | XML and static checks passed, but SageTV navigation/focus/plugin behavior must be manually tested. |
| menu_runtime_failed | aider | Human test found a specific UI failure; Aider gets exact screen, steps, expected result, and actual result. |
| menu_runtime_passed | git | Menu change passed static checks and human SageTV smoke tests; commit may proceed. |

#### C.6.13.3 Slow-lane rules for Aider and VS Code/GitHub Copilot

#### One menu or one menu family per task. Do not allow a single task to edit many unrelated Menu widgets.

#### Inventory before editing. Capture menu name, ID, Sym prefix, parent/child structure, BeforeMenuLoad, AfterMenuLoad, listeners, focus widgets, option menus, and hook targets before any patch.

#### Aider handles structural XML edits first. Aider should create or move graph structure because it works from explicit file context and can be forced to stop after a small patch.

#### VS Code/GitHub Copilot reviews and assists only narrowly. Use it for reading diffs, spotting syntax mistakes, adding comments, or writing helper tests. Do not ask it to redesign the menu graph or continue a large menu migration from memory.

#### Every handoff must write where it stopped. If a menu is only partially wired, record the exact completed sub-step, unfinished sub-step, current status, and next actor in menu_baton.json and menu_session_log.md.

#### No commit until runtime test. Static XML checks are not sufficient for menus. The change must be loaded in SageTV and navigated by a human before it can be marked ready_to_commit.

#### C.6.13.4 Required menu inventory fields

{ "menu_name": "Video Browser", "menu_id": "45", "sym_prefix": "OPUS4A", "source_file": "SageTV7.xml or modules/opus4a.stv", "entry_actions": ["BeforeMenuLoad", "AfterMenuLoad"], "focus_widgets": [], "option_menu_widgets": [], "plugin_hook_targets": [], "known_navigation_paths": [], "test_required": true }

#### C.6.13.5 Menu handoff note template

Menu handoff: - Menu name / ID: - Branch: - Source file: - Last actor: - Next actor: - Completed sub-step: - Incomplete sub-step: - Files changed: - Static checks run: - SageTV runtime test status: - Exact next instruction:

#### C.6.13.6 Menu-specific test rule

For STV menu changes, the harness should require both static and runtime evidence. Static evidence includes XML parse success, ID uniqueness, Ref resolution, IsCurrentMenu guard count, hook target resolution, and compose round-trip checks. Runtime evidence includes manually loading the STV, navigating into the changed menu, moving focus in every major direction, opening and closing option menus, returning to the previous screen, and confirming plugin-contributed UI still appears in the expected location.

If the menu cannot be fully tested in one sitting, the harness must leave the status at menu_runtime_test_required or menu_runtime_failed. It must not allow ready_to_commit for that task until the human runtime test is complete and recorded.

### C.6.14 Automatic Runner Mode

The harness should support an automatic runner mode that turns the PRD and Markdown guidance into operational repo instructions. In this mode, the user should not manually copy the full checklist into every tool. Instead, the harness reads state.json, writes the next prompt file, advances the baton, runs configured checks, and repeats until it reaches a human-required gate.

./scripts/ai-workflow.ps1 run-until-human

#### C.6.14.1 What run-until-human does

#### Reads .ai-workflow/state.json to determine status, lane, last_actor, next_actor, retry count, and whether STV access is required.

#### Verifies git safety before doing anything else. If the repo has unexplained changes, mismatched branch state, unresolved conflicts, or untracked files outside the task scope, it stops.

#### If next_actor is aider, writes next_aider_prompt.md and prints or launches the Aider instruction for the current task.

#### After Aider finishes, records changed files, updates handoff.md, and moves the baton to vscode_copilot unless the state says Aider requested clarification.

#### If next_actor is vscode_copilot, writes next_copilot_prompt.md for a narrow diff review and prevents broad rewrite instructions.

#### After Copilot review, records review notes and moves the baton to test_runner.

#### If next_actor is test_runner, runs configured automated tests, static STV checks, Docker live-deploy checks, and lane-specific acceptance checks.

#### If tests fail, writes test_results.md and a focused Aider fix prompt, increments retry_count, and returns the baton to Aider.

#### If tests pass and the feature does not require human STV validation, moves toward ready_to_commit.

#### If tests pass and STV access or menu work is involved, writes human_test_required.md and stops.

#### C.6.14.2 Stop conditions

#### Human STV testing is required. Any feature with requires_stv_access=true must stop for human SageTV runtime validation before completion.

#### Git state is unsafe. Stop if there are unresolved conflicts, unexpected diffs, untracked files outside the task scope, branch mismatch, failed rebase/merge state, or dirty generated outputs that cannot be explained.

#### Aider or Copilot requests clarification. Stop if either tool cannot proceed without a product decision, architectural decision, missing file, missing test fixture, or user confirmation.

#### Tests keep failing past retry limit. Stop after the configured retry limit so the user can inspect whether the task scope or design is wrong.

#### Menu slow-lane runtime validation is required. Stop when status is menu_runtime_test_required, menu_runtime_failed, or any equivalent state that requires the user to navigate SageTV manually.

#### Potential broad rewrite detected. Stop if the diff touches unrelated subsystems, rewrites large files unexpectedly, removes working behavior, or changes generated files instead of source modules.

#### C.6.14.3 Files written by automatic mode

| File | Purpose |
| --- | --- |
| next_human_action.md | Short instruction telling the user exactly why automation stopped and what to do next. |
| human_test_required.md | Human SageTV validation checklist with exact screens, menus, settings, playback paths, plugin hooks, and expected results. |
| resume_after_human.md | Commands and state update instructions to resume automation after the user records pass/fail results. |
| runner_log.md | Chronological log of automatic state transitions, commands run, files changed, retries, and stop reasons. |

#### C.6.14.4 Retry and failure policy

Automatic mode should use conservative retries. The default retry limit should be three failed automated test loops per task. Each retry must narrow the prompt by including the exact failed command, failure output, changed files, and the instruction to make the smallest fix. If the same failure appears twice with no material diff improvement, the runner should stop early and ask for human review rather than letting AI churn on the repo.

#### C.6.14.5 Required state fields for automatic mode

{ "runner_mode": "run_until_human", "retry_count": 0, "retry_limit": 3, "stop_reason": "", "human_gate_required": false, "human_gate_type": "", "human_gate_files": [], "automation_can_resume": false, "last_runner_step": "", "last_stop_timestamp": "" }

#### C.6.14.6 Resume after human testing

After human testing, the user should record the result in human_test_required.md or the menu test matrix. If the test passed, the harness should mark the relevant lane passed, write resume_after_human.md, and allow ready-commit. If the test failed, the harness should capture the exact screen, navigation path, expected result, actual result, screenshots or log paths if available, and generate a new Aider fix prompt. Automation may resume only after the human result has been recorded and the git state remains safe.

#### C.6.14.7 Bootstrap prompt update

The Aider bootstrap prompt in C.6.10 should be extended so the initial harness implementation includes run-until-human mode and the three human gate files. The implementation must not auto-commit or auto-push by default. It may suggest commit and push commands only after tests pass, STV runtime gates are satisfied, and the user explicitly approves.

—  End of Document  —